## Slide 1
IC3 GatorEvents
Sprint 2
Presenter:
Vineet Kaushik 10551941
Jiayong Li 91432219

## Slide 2
What we did
Finished what we left from sprint 1.
Took the advise from professor, downsize sprint 3.
Implemented several features with mid/low priority.
Continue Learning.
Notes: Underestimate time on study. More time than we expected. All features in sprint 1 has high priority, thus finish them first. (50 points left)
Drop one low priority features in both sprint 2 and sprint 3; Move 1 feature from sprint 3 to sprint 2.

## Slide 3
Scrum docs
User stories.
Sprint 2 backlog.
Sprint 2 burn burn down chart

## Slide 4
Hours of Contribution
Total Points: 215
Zhaohe: 40 Vineet: 38
Gagan: 37 Shubham: 37
Jiayong: 34 Long: 29
Ave: 35.8 Std. Dev: 3.34

## Slide 5
What’s next
User stories.
Sprint 2 backlog.
Sprint 2 burn burn down chart